TEAM NAME: EXTRAORDINARY STRATEGISTS

MEMBERS: TOMOH CLAUDE IKFINGEH

PRINCESS TRACY AGYEMFRA ACHEAMPONG

OSARUME CHIAMAKA UWUILEKHUE

MAAME AFUA KOME-MENSAH

COURSE: WEB TECHNOLOGY

TEAM NUMBER: 10

TOPIC: SPRINT 2

LECTURER: KWADWO OSAFO-MAAFO

FACULTY INTERN: DOH BARBARA-MARIE

COHORT B

# 13/11/2025

# Sprint 2

## 1. Functionality Completed

During Sprint 1, the team focused on building the foundation of SmartTutor Connect, a web-based platform for connecting students and tutors. The following core features were implemented:

- User Registration and Authentication

  - Students and tutors can register accounts via a secure form.

  - Role-based registration toggles allow users to select either student or tutor onboarding.

  - Passwords are securely hashed before storage.

  - Registration redirects to the Sign-In page after completion.

- User Sign-In

  - Registered users can log in with email and password.

  - Sessions are created upon successful login to maintain user state.

  - Role-based access (student/tutor) is stored in the session for future feature extensions.

- Database Integration

  - MySQL database stores all user data, including accounts, roles, and tutor bios.

  - Data validation prevents duplicate registrations and enforces required fields.

  - Connects frontend forms with backend PHP scripts for both registration and login.

- Frontend Pages

  - Fully responsive registration and sign-in pages styled with custom CSS and Google Fonts.

  - Clear role toggles for students and tutors, with dynamic form sections.

  - Navigation across the site with header links to index, registration, and sign-in pages.

Sprint 2 Improvements / New Features:

- Improved Folder and File Structure

  - All HTML pages now reside in a pages/ folder for better organization.

  - PHP scripts (register.php, sign-in.php) interact correctly with the database using relative paths.

- Path and Compatibility Fixes

  - Corrected relative paths for assets, scripts, and links so that the platform works across different machines.

  - Resolved "unknown database" errors by standardizing database connection handling.

- Enhanced Error Handling

  - Form validation ensures required fields are filled, passwords match, and emails are unique.

  - Users receive clear feedback when login or registration fails.

- Session Management

  - Users remain authenticated through session variables after sign-in.

  - Prepared for future dashboard and role-specific functionality.

## 2. User Guide Page

Using SmartTutor Connect:

- Registration

  - Navigate to pages/register.html.

  - Select your role: Student or Tutor.

  - Fill in personal details (name, email, phone, password).

  - For students: select current level and goal.

  - For tutors: optionally add expertise and professional bio.

  - Agree to terms and submit. On success, you will be redirected to the Sign-In page.

- Sign-In

  - Navigate to pages/sign-in.html.

  - Enter the registered email and password.

  - Click Sign in to access your dashboard (future development: dashboard content will vary by role).

Notes:

- Passwords are securely hashed; plain text passwords are never stored.

- Session persists until the user logs out or the browser session ends.

- All forms are validated to prevent errors or missing information.

Screens/Pages Links

- Registration Page

- Sign-In Page

## 4. GitHub Link Page

## 5. Testing Strategy Page

- Unit Testing

  - Backend PHP scripts tested to ensure correct database queries.

  - Form validation tested for empty fields, invalid email formats, and password mismatches.

- Integration Testing

  - Verified registration form inserts correct data into MySQL database.

  - Verified login script authenticates registered users and sets session variables.

- Manual Testing

  - Tested multiple browsers and devices to ensure responsive design.

  - Verified error handling messages are displayed for invalid inputs.

## 6. Sprint Retrospective Page

- What went well:

  - Core registration and login features completed.

  - Database integration achieved with secure password hashing.

  - Folder and path structure resolved, allowing successful deployment on multiple machines.

- What didn’t go well:

  - Initial relative path issues caused errors on other machines.

  - Database connection errors due to inconsistent configuration on different setups.

- Changes for Sprint 3:

  - Implement dashboard pages for students and tutors.

  - Add tutor search and booking functionality.

  - Introduce additional user feedback and notifications.

## 7. Updated Architecture Page

- Frontend

  - HTML pages: register.html, sign-in.html

  - CSS: main.css, pages.css

  - JS: dynamic role toggle and form validation

- Backend

  - PHP scripts: register.php, sign-in.php

  - Database connection: connect.php with standardized paths

- Database

  - Tables: users with roles, tutors for tutor profiles

  - Relationships: user accounts linked to tutor profiles (1–1), prepared for future booking table integration

## 8. Database Implementation

- Database Name: SmartTutor

- Tables

  - users (id, role, name, email, password, bio, created_at)

  - tutors (id, user_id, subject, price, rating, availability)

  - reviews (id, student_id, rating, comment, created_at)

  - bookings (id, student_id, tutor_id, session_datetime, duration_minutes, status, created_at)

- Implementation Notes

  - All primary keys (PK) defined.

  - Foreign keys (FK) defined for relationships between users, tutors, bookings, and reviews.

  - Data integrity enforced through validations in PHP scripts.